PHASE 2 DELIVERABLE

Stakeholder Analysis Package

Stakeholder Register  |  RACI Matrix  |  Elicitation Log

HAOPAS — Hospital Appointment Optimization & Patient Analytics System

| Project | HAOPAS — Hospital Appointment Optimization & Patient Analytics System |
| --- | --- |
| Document Type | Phase 2 — Stakeholder Analysis Package |
| Prepared By | Vaibhav Punde ¦ Business Analyst |
| Version | 1.0 — Initial Release |
| Date | June 2025 |
| Status | APPROVED |

1.  Introduction & Purpose

Stakeholder Analysis is a critical first step in any Business Analysis engagement. This document identifies all individuals and groups with an interest in, or influence over, the HAOPAS project. It serves three purposes:

- Stakeholder Register — Documents who each stakeholder is, their role, level of interest, influence, and preferred communication style.

- RACI Matrix — Defines clear accountability for each project deliverable to prevent overlap and confusion.

- Requirements Elicitation Log — Records all elicitation activities conducted (interviews, workshops, surveys) and the key requirements captured from each.

This document will be referenced throughout the project lifecycle and updated as new stakeholders are identified or engagement levels change.

2.  Stakeholder Register

The Stakeholder Register below captures all primary and secondary stakeholders identified for the HAOPAS project as of June 2025.

2.1  Stakeholder 1 — Hospital Director (Project Sponsor)

| Attribute | Detail | Attribute | Detail |
| --- | --- | --- | --- |
| Name (Fictionalised) | Dr. Rajesh Mehta | Role | Project Sponsor |
| Department | Hospital Administration | Influence Level | HIGH |
| Interest Level | HIGH — Concerned with hospital revenue, NPA reduction and strategic KPIs | Engagement Mode | INFORM |
| Key Concerns | Revenue leakage from no-shows, competitive positioning, patient satisfaction scores | Comm. Frequency | Bi-weekly |
| Preferred Channel | Executive summary email + brief in-person presentation at milestone reviews | Sign-Off Authority | YES |

2.2  Stakeholder 2 — OPD Head / Chief of Medicine (Business Owner)

| Attribute | Detail | Attribute | Detail |
| --- | --- | --- | --- |
| Name (Fictionalised) | Dr. Sunita Rao | Role | Business Owner |
| Department | Outpatient Department | Influence Level | HIGH |
| Interest Level | HIGH — Wants doctor idle time minimised and OPD efficiency maximised | Engagement Mode | CONSULT |
| Key Concerns | Doctor utilization rate, specialty-wise no-show trends, patient no-show patterns | Comm. Frequency | Weekly |
| Preferred Channel | Dashboard walkthrough + requirements review workshops (Teams/in-person) | Sign-Off Authority | YES |

2.3  Stakeholder 3 — Scheduling Manager (Process Owner)

| Attribute | Detail | Attribute | Detail |
| --- | --- | --- | --- |
| Name (Fictionalised) | Ms. Priya Desai | Role | Process Owner |
| Department | OPD Scheduling & Front Desk | Influence Level | MEDIUM |
| Interest Level | HIGH — Handles slot management daily, directly affected by no-shows | Engagement Mode | COLLABORATE |
| Key Concerns | Ease of use of dashboard, daily no-show alerts, slot reallocation process | Comm. Frequency | Daily |
| Preferred Channel | Process walkthroughs, user story reviews, UAT participation | Sign-Off Authority | UAT Only |

2.4  Stakeholder 4 — IT Manager (Technical Lead)

| Attribute | Detail | Attribute | Detail |
| --- | --- | --- | --- |
| Name (Fictionalised) | Mr. Amit Kulkarni | Role | Technical Lead |
| Department | Information Technology | Influence Level | MEDIUM |
| Interest Level | MEDIUM — Concerned with data security, dashboard hosting, and system integration feasibility | Engagement Mode | CONSULT |
| Key Concerns | Data privacy compliance, Power BI licensing, integration with existing HIS | Comm. Frequency | Weekly |
| Preferred Channel | Technical specification reviews + email for formal approvals | Sign-Off Authority | YES |

2.5  Stakeholder 5 — Patients (End Users / Beneficiaries)

| Attribute | Detail | Attribute | Detail |
| --- | --- | --- | --- |
| Represented By | Patient Advisory Group (fictional proxy) | Role | End Users |
| Department | All OPD Specialties | Influence Level | LOW |
| Interest Level | HIGH — Want timely appointments, better reminders, easy rescheduling options | Engagement Mode | MONITOR |
| Key Concerns | Long wait times, missed reminder communications, difficulty rescheduling | Comm. Frequency | Via survey |
| Preferred Channel | Patient satisfaction survey (represented via historical data insights) | Sign-Off Authority | NO |

3.  Power / Interest Grid

The Power/Interest Grid maps each stakeholder's level of authority (Power) against their level of concern for the project outcome (Interest), defining the appropriate engagement strategy for each group.

| Quadrant | Stakeholders | Engagement Strategy |
| --- | --- | --- |
| HIGH Power / HIGH Interest (Manage Closely) | Hospital Director, OPD Head | Involve in all key decisions, frequent bi-weekly updates, formal sign-offs |
| HIGH Power / LOW Interest (Keep Satisfied) | IT Manager | Keep informed on technical specs; seek approval on data & system decisions only |
| LOW Power / HIGH Interest (Keep Informed) | Scheduling Manager | Collaborate daily; involve in UAT; ensure dashboard meets operational needs |
| LOW Power / LOW Interest (Monitor) | Patients (End Users) | Monitor via survey data; ensure patient-centric improvements are represented |

4.  RACI Matrix

The RACI Matrix defines the role each stakeholder plays for every key project deliverable and activity. Clear accountability prevents duplication of effort and ensures every output has a single point of ownership.

| R | Responsible — Person who does the work | A | Accountable — Person ultimately answerable (only ONE per task) |
| --- | --- | --- | --- |
| C | Consulted — Person who provides input; two-way communication | I | Informed — Person kept updated; one-way communication |

| Deliverable / Activity | Hospital Director | OPD Head | Scheduling Manager | IT Manager | Vaibhav Punde (BA) |
| --- | --- | --- | --- | --- | --- |
| Project Charter | A | C | I | I | R |
| Stakeholder Analysis | I | C | C | C | R |
| Requirements Elicitation | I | A | R | C | R |
| Business Requirements Document | A | C | C | I | R |
| Functional Requirements Document | I | A | C | C | R |
| Agile User Story Backlog | I | C | C | I | R |
| Jira Sprint Board Setup | I | I | I | C | R |
| Data Dictionary | I | C | I | A | R |
| Data Cleaning (Python) | I | I | I | C | R |
| SQL Analysis Queries | I | C | I | C | R |
| Patient Segmentation Model | I | A | C | I | R |
| Gap Analysis & RCA | C | A | C | I | R |
| Power BI Dashboard | I | A | C | C | R |
| Tableau Dashboard | I | C | I | I | R |
| UAT Test Plan & Execution | I | C | A | C | R |
| UAT Sign-Off | A | A | R | C | I |
| GitHub Portfolio & README | I | I | I | I | R |
| Executive Summary Report | A | C | I | I | R |

5.  Requirements Elicitation Log

The Elicitation Log documents all techniques used to gather requirements from stakeholders, the key information captured, and the business requirements derived from each session. This demonstrates a structured, evidence-based approach to requirements gathering.

5.1  Elicitation Activity 1 — Stakeholder Interview: Hospital Director

| Field | Detail |
| --- | --- |
| Technique | One-on-One Structured Interview |
| Date | Week 1, Day 1 — June 2025 |
| Participants | Dr. Rajesh Mehta (Hospital Director) ¦ Vaibhav Punde (BA) |
| Duration | 45 minutes |
| Medium | In-person at Hospital Director's office |

Interview Questions & Responses

| Question Asked by BA | Director's Response (Summarised) |
| --- | --- |
| What is the current estimated revenue loss from no-shows per month? | Estimated INR 8–12 Lakhs/month. No formal tracking exists. Highly concerned. |
| What are your top 3 business priorities for this project? | 1. Reduce no-show rate. 2. Real-time dashboard for KPIs. 3. Patient risk scoring. |
| How do you currently measure OPD performance? | Manual Excel reports prepared by admin team — monthly, very delayed, no drill-down. |
| What does success look like for you in 6 months? | A live dashboard I can review weekly. No-show rate below 15%. Reduced idle time. |
| Are there any political or organisational sensitivities? | Some doctors are resistant to performance tracking. Handle data with sensitivity. |

Requirements Captured

- BR-001: System shall track and report monthly no-show rate at hospital, specialty, and doctor level.

- BR-002: Executive KPI dashboard shall be accessible weekly, replacing current monthly Excel reports.

- BR-003: Dashboard shall display revenue impact estimation based on no-show data.

- BR-004: Doctor-level performance data shall be handled sensitively — not shared outside Director/OPD Head.

5.2  Elicitation Activity 2 — Workshop: OPD Head & Scheduling Manager

| Field | Detail |
| --- | --- |
| Technique | Joint Requirements Workshop (Facilitated) |
| Date | Week 1, Day 2 — June 2025 |
| Participants | Dr. Sunita Rao (OPD Head) ¦ Ms. Priya Desai (Scheduling Manager) ¦ Vaibhav Punde (BA) |
| Duration | 90 minutes |
| Medium | Conference room workshop — whiteboard session + sticky note grouping |

Workshop Outcomes — Key Discussion Points

| Topic Discussed | Key Finding |
| --- | --- |
| Current no-show handling process | No formal process. Slot just sits empty. No waitlist management in place. |
| SMS reminder effectiveness | SMS sent to ~58% of patients only. No tracking of whether it was received/read. |
| Scheduling pain points | Double-bookings occur on peak days (Mon/Fri). No visibility into utilization by hour. |
| Patient profile patterns observed | Younger patients (18–30) tend to cancel last-minute or no-show more frequently. |
| Biggest dashboard wish-list item | A daily alert showing which slots are at risk of no-show so staff can call proactively. |
| Doctor utilization concern | Several senior doctors report <60% slot fill on Thursdays and Saturdays. |

Requirements Captured

- BR-005: System shall identify and flag appointment slots at high risk of no-show using patient risk tier.

- BR-006: Dashboard shall display doctor slot utilization % by day of week and specialty.

- BR-007: System shall track SMS reminder coverage rate and flag patients who did not receive a reminder.

- BR-008: System shall segment patients into High / Medium / Low no-show risk tiers based on historical behaviour.

- BR-009: Dashboard shall show hourly appointment volume to identify peak and idle periods.

- BR-010: System shall maintain a waitlist and surface available patients when a cancellation occurs.

5.3  Elicitation Activity 3 — Interview: IT Manager

| Field | Detail |
| --- | --- |
| Technique | One-on-One Technical Interview |
| Date | Week 1, Day 3 — June 2025 |
| Participants | Mr. Amit Kulkarni (IT Manager) ¦ Vaibhav Punde (BA) |
| Duration | 30 minutes |
| Medium | Microsoft Teams call |

Key Findings & Technical Constraints

- Existing Hospital Information System (HIS) does not support real-time data exports — batch exports only (daily at 11 PM).

- Power BI Pro license is not currently available; Power BI Desktop acceptable for this project phase.

- Patient data is subject to internal data privacy policy — no PII to leave hospital servers.

- IT team can provide CSV data extract from HIS upon request — typical SLA is 48 hours.

Requirements Captured

- BR-011: Dashboard shall operate on data batch-refreshed daily (not real-time) in this project phase.

- BR-012: No patient PII (name, contact) shall be included in the analytical dataset or dashboards.

- BR-013: All data files shall be stored on hospital-approved storage only (no third-party cloud).

5.4  Elicitation Activity 4 — Patient Survey (Secondary Research / Data Proxy)

| Field | Detail |
| --- | --- |
| Technique | Patient Satisfaction Survey Analysis (Structured Questionnaire) |
| Date | Week 1, Day 4 — June 2025 |
| Sample Size | 200 patient responses (proxy — represented via dataset behavioural patterns) |
| Medium | Online Google Form + in-person lobby survey at OPD reception |

Survey Findings Summary

| Survey Question | Yes / Always | No / Never |
| --- | --- | --- |
| Did you receive an SMS reminder before your appointment? | 58% | 42% |
| Was rescheduling your appointment easy? | 31% | 69% |
| Were you informed about your doctor's availability before booking? | 22% | 78% |
| Would an automated reminder reduce your chance of missing? | 89% | 11% |
| Do you prefer a WhatsApp reminder over SMS? | 74% | 26% |

Requirements Captured

- BR-014: Reminder system shall achieve 100% coverage — all booked patients to receive at least one SMS reminder.

- BR-015: System shall offer a one-click rescheduling link within the reminder message.

- BR-016: Future phase (out of current scope) — WhatsApp reminder integration to be considered post-Phase 1.

6.  Consolidated Business Requirements Summary

The following table consolidates all business requirements captured across all elicitation activities. These will be carried forward into the BRD (Phase 3) and FRD (Phase 4) for formal documentation.

| Req ID | Business Requirement | Source | Priority | Status |
| --- | --- | --- | --- | --- |
| BR-001 | Track no-show rate at hospital/specialty/doctor level | Director Interview | HIGH | Approved |
| BR-002 | Weekly executive KPI dashboard replacing monthly Excel | Director Interview | HIGH | Approved |
| BR-003 | Revenue impact estimation on dashboard | Director Interview | MEDIUM | Approved |
| BR-004 | Doctor-level data sensitivity controls | Director Interview | HIGH | Approved |
| BR-005 | Flag high-risk appointment slots proactively | Workshop | HIGH | Approved |
| BR-006 | Doctor slot utilization % by day & specialty | Workshop | HIGH | Approved |
| BR-007 | SMS reminder coverage rate tracking | Workshop | HIGH | Approved |
| BR-008 | Patient risk segmentation — 3 tiers | Workshop | HIGH | Approved |
| BR-009 | Hourly appointment volume for peak/idle analysis | Workshop | MEDIUM | Approved |
| BR-010 | Waitlist management for cancelled slots | Workshop | MEDIUM | Deferred |
| BR-011 | Daily batch refresh (no real-time) for dashboards | IT Interview | HIGH | Approved |
| BR-012 | No PII in analytical datasets or dashboards | IT Interview | HIGH | Approved |
| BR-013 | Data stored on hospital-approved storage only | IT Interview | HIGH | Approved |
| BR-014 | 100% reminder coverage for all booked patients | Patient Survey | HIGH | Approved |
| BR-015 | One-click rescheduling link in reminder message | Patient Survey | MEDIUM | Approved |
| BR-016 | WhatsApp reminder integration (future phase) | Patient Survey | LOW | Out of Scope |

7.  Document Sign-Off

By signing below, stakeholders confirm they have reviewed and approved this Stakeholder Analysis Package and that the elicitation findings and requirements captured accurately reflect their inputs.

| Name & Role | Signature | Date | Comments |
| --- | --- | --- | --- |
| Dr. Rajesh Mehta — Hospital Director |  | __ / __ / 2025 |  |
| Dr. Sunita Rao — OPD Head |  | __ / __ / 2025 |  |
| Mr. Amit Kulkarni — IT Manager |  | __ / __ / 2025 |  |
| Vaibhav Punde — Business Analyst |  | __ / __ / 2025 |  |

HAOPAS — Phase 2 Stakeholder Analysis  |  Prepared by Vaibhav Punde  |  Version 1.0  |  June 2025  |  Confidential