PHASE 4 DELIVERABLE

Functional Requirements Document

& Agile User Story Backlog

HAOPAS — Hospital Appointment Optimization & Patient Analytics System

City General Hospital  |  OPD Division

| Document Title | Functional Requirements Document (FRD) & Agile User Story Backlog |
| --- | --- |
| Project | HAOPAS — Hospital Appointment Optimization & Patient Analytics System |
| Project Sponsor | Dr. Rajesh Mehta — Hospital Director |
| Business Owner | Dr. Sunita Rao — OPD Head / Chief of Medicine |
| Prepared By | Vaibhav Punde — Business Analyst (MBA Business Analytics) |
| Based On | HAOPAS BRD v1.0 — Phase 3 Approved Document |
| Version | 1.0 — Baseline Release |
| Date | June 2025 |
| Total FRs | 20 Functional Requirements across 4 feature areas |
| Total Stories | 12 Agile User Stories across 4 Sprints |
| Total Story Pts | 46 Story Points across Sprint 1–4 |
| Status | APPROVED — Ready for Sprint Planning |

1.  Purpose & Scope of This Document

The Functional Requirements Document (FRD) translates the business-level requirements from the approved BRD (Phase 3) into specific, testable, and implementation-ready functional specifications. While the BRD defines WHAT the business needs, the FRD defines WHAT the system must do to meet those needs.

This document also contains the complete Agile User Story Backlog for HAOPAS — 12 user stories written in the standard Agile format, with full acceptance criteria and functional requirement traceability. These stories are Jira-ready and map directly to 4 sprint cycles.

| BRD (Phase 3) — Business View | FRD (Phase 4) — Functional View |
| --- | --- |
| WHAT the business needs | WHAT the system must do |
| Written for stakeholders & sponsor | Written for BA, developers & testers |
| Business language — outcomes focused | Functional language — behaviour focused |
| Tested at UAT level | Tested at functional / integration level |
| 24 Business Requirements | 20 Functional Requirements + 12 User Stories |

2.  Functional Requirements — Summary

The following 20 Functional Requirements are derived directly from the approved BRD. Each FR is uniquely numbered, assigned to a Feature Area, and prioritised using MoSCoW. Full detail for each FR follows in Section 3.

| FR ID | Feature Area | Functional Requirement (Summary) | Priority | BR Source |
| --- | --- | --- | --- | --- |
| FR-01 | Data Preparation | System shall ingest and store the cleaned OPD appointment CSV dataset in a structured SQL database. | MUST HAVE | BR-001 |
| FR-02 | Data Preparation | System shall apply data cleaning rules: remove duplicates, fix date formats, handle nulls, standardise column names. | MUST HAVE | BR-001, BR-002 |
| FR-03 | Data Preparation | System shall derive 4 calculated columns: Lead_Time, Age_Group, No_Show_Flag, Day_of_Week. | MUST HAVE | BR-003, BR-004, BR-005 |
| FR-04 | Data Preparation | System shall produce a Data Dictionary as an Excel file covering all 14 source columns and 4 derived columns. | MUST HAVE | BR-002 |
| FR-05 | SQL Analysis | System shall calculate overall no-show rate as a single percentage value from the dataset. | MUST HAVE | BR-008 |
| FR-06 | SQL Analysis | System shall calculate no-show rate segmented by: Age Group, Day of Week, Neighbourhood, Month, Chronic Condition. | MUST HAVE | BR-009 |
| FR-07 | SQL Analysis | System shall compare no-show rate for SMS_Received = Yes vs. No and quantify the delta. | MUST HAVE | BR-010 |
| FR-08 | SQL Analysis | System shall calculate doctor slot utilisation % = Attended / Total Slots, grouped by specialty. | MUST HAVE | BR-013 |
| FR-09 | SQL Analysis | System shall identify top 10 neighbourhoods by no-show volume and rank them in descending order. | SHOULD HAVE | BR-011 |
| FR-10 | SQL Analysis | System shall compare average Lead_Time between attended and no-show patient groups. | SHOULD HAVE | BR-012 |
| FR-11 | Segmentation | System shall apply rule-based logic to assign each patient a risk tier: High / Medium / Low. | MUST HAVE | BR-006 |
| FR-12 | Segmentation | System shall define segmentation logic: High = 2+ no-shows OR lead time <3 days AND no SMS. Medium = 1 no-show OR no SMS. Low = all others. | MUST HAVE | BR-006 |
| FR-13 | Segmentation | System shall produce a Repeat_NoShow_Flag = 1 for patients with 2 or more historical no-shows. | SHOULD HAVE | BR-007 |
| FR-14 | Dashboard | Dashboard Page 1 shall display 4 KPI cards: Total Appointments, No-Show Rate %, Slot Utilisation %, SMS Coverage %. | MUST HAVE | BR-014 |
| FR-15 | Dashboard | Dashboard shall include date range, specialty, and age group slicers applied across all pages. | MUST HAVE | BR-016 |
| FR-16 | Dashboard | Dashboard Page 2 shall include: no-show by neighbourhood map, day-of-week bar chart, lead-time histogram, SMS impact chart. | MUST HAVE | BR-015, BR-017 |
| FR-17 | Dashboard | Dashboard Page 3 shall display patient segment distribution (donut) and segment-wise no-show rate (bar chart). | MUST HAVE | BR-018 |
| FR-18 | Dashboard | Dashboard Page 4 shall display doctor utilisation gauge chart and hourly appointment volume heatmap by specialty. | MUST HAVE | BR-019 |
| FR-19 | Dashboard | Tableau view shall publish: (a) neighbourhood no-show heatmap, (b) patient risk segment bubble chart on Tableau Public. | SHOULD HAVE | BR-020 |
| FR-20 | Process | Gap Analysis document shall map As-Is vs. To-Be for 6 process areas with recommended actions per gap. | MUST HAVE | BR-021, BR-022 |

.  Detailed Functional Requirements

Each functional requirement below specifies the exact system behaviour, inputs, outputs, and validation rules. These form the basis for test case design in Phase 12 (UAT).

3.1  Feature Area: Data Preparation (FR-01 to FR-04)

| FR-01 | Data Ingestion & Storage |
| --- | --- |
| Description | The system shall accept the Kaggle 'Medical Appointment No Show' CSV dataset and load it into a structured relational database (MySQL / SQLite) with a defined schema. |
| Input | Raw CSV file: KaggleV2-May-2016.csv (110,527 rows, 14 columns) |
| Output | Appointments table in database. Row count validated. Schema documented in Data Dictionary. |
| Validation Rule | Row count after ingestion ≥ 110,000. Zero schema mismatch errors. All 14 columns present. |
| Linked BR | BR-001 |

| FR-02 | Data Cleaning Rules |
| --- | --- |
| Description | The system (Python notebook) shall apply the following cleaning rules to produce a clean dataset. |
| Rule 1 | Remove duplicate rows based on PatientId + AppointmentID combination. |
| Rule 2 | Convert ScheduledDay and AppointmentDay to datetime format (YYYY-MM-DD). |
| Rule 3 | Remove records where Age < 0 (invalid age values found in raw data). |
| Rule 4 | Standardise column names to snake_case (e.g., 'No-show' → 'no_show_flag'). |
| Rule 5 | Map No-show field: 'No' → 1 (Did not attend), 'Yes' → 0 (Attended). Note: original encoding is counter-intuitive. |
| Output | Cleaned CSV: appointments_cleaned.csv. Cleaning log documenting rows removed and transformations applied. |
| Linked BR | BR-001, BR-002 |

| FR-03 | Derived Column Specifications |
| --- | --- |
| Description | System shall create 4 new calculated columns appended to the cleaned dataset. |
| Column 1 | Lead_Time = (AppointmentDay − ScheduledDay).days. Must be ≥ 0. Records with Lead_Time < 0 flagged and excluded. |
| Column 2 | Age_Group: 0–18 = 'Child', 19–35 = 'Young Adult', 36–60 = 'Adult', 60+ = 'Senior'. |
| Column 3 | No_Show_Flag: integer 1 = No-Show, 0 = Attended. (Derived from cleaned no_show field.) |
| Column 4 | Day_of_Week: extracted from AppointmentDay. Values: Monday–Saturday (no Sundays in dataset). |
| Validation | Spot-check 50 records for each derived column. Zero null values in derived columns. |
| Linked BR | BR-003, BR-004, BR-005 |

3.2  Feature Area: SQL Analysis (FR-05 to FR-10)

| FR ID | Query Name | SQL Output Specification |
| --- | --- | --- |
| FR-05 | Overall No-Show Rate | SELECT (SUM(no_show_flag) * 100.0 / COUNT(*)) AS no_show_rate FROM appointments. Returns single decimal value. |
| FR-06a | By Age Group | no_show_rate grouped by age_group. 4 rows returned (Child, Young Adult, Adult, Senior). |
| FR-06b | By Day of Week | no_show_rate grouped by day_of_week. 6 rows (Mon–Sat). Used in bar chart. |
| FR-06c | By Month | no_show_rate grouped by MONTH(appointment_day). 12 rows for trend line. |
| FR-06d | By Chronic Condition | no_show_rate filtered by hypertension=1 vs 0, diabetes=1 vs 0. 4 comparison rows. |
| FR-07 | SMS Impact | Compare no_show_rate WHERE sms_received=1 vs sms_received=0. Delta % calculated and labelled. |
| FR-08 | Slot Utilisation | (COUNT(*) − SUM(no_show_flag)) / COUNT(*) * 100 AS utilisation_pct, grouped by specialty/scholarship. |
| FR-09 | Top 10 Neighbourhoods | COUNT(no_show_flag=1) grouped by neighbourhood ORDER BY no_show_count DESC LIMIT 10. |
| FR-10 | Lead Time Analysis | AVG(lead_time) WHERE no_show_flag=1 vs no_show_flag=0. Two-row comparison output. |

3.3  Feature Area: Patient Segmentation (FR-11 to FR-13)

The segmentation logic below must be implemented in Python and produce a risk_tier column appended to the cleaned dataset.

| Tier | Label | Rule Condition | Recommended Action |
| --- | --- | --- | --- |
| TIER 1 | HIGH RISK | no_show_history >= 2 OR (lead_time < 3 AND sms_received = 0) | Priority phone call + 2 SMS reminders + double-book slot |
| TIER 2 | MEDIUM RISK | no_show_history = 1 OR sms_received = 0 (not already High Risk) | 1 SMS reminder + automated confirmation request |
| TIER 3 | LOW RISK | All other patients — no_show_history = 0 AND sms_received = 1 | Standard 1 SMS reminder only |

FR-13: Repeat_NoShow_Flag = 1 shall be assigned to all patients where no_show_history >= 2. This flag is separate from the risk tier and used for the 'Top Repeat No-Show' table in the dashboard.

4.  Agile User Story Backlog

The following 12 User Stories form the complete HAOPAS Sprint Backlog. Each story follows the standard Agile format, includes acceptance criteria, and traces back to specific BRD requirements. Total effort: 46 Story Points across 4 Sprints.

| Sprint | Focus | Stories | Story Points | Duration |
| --- | --- | --- | --- | --- |
| Sprint 1 | Documentation & Setup | US-01, US-02, US-03 | 12 SP | Week 1 |
| Sprint 2 | Data & SQL Analysis | US-04, US-05, US-06 | 12 SP | Week 2 |
| Sprint 3 | Segmentation & Dashboards | US-07, US-08, US-09 | 14 SP | Week 3 |
| Sprint 4 | Gap Analysis, Tableau & UAT | US-10, US-11, US-12 | 8 SP | Week 4 |
| TOTAL | 4 Sprints | 12 User Stories | 46 SP | 4 Weeks |

4.1  Sprint 1 — Documentation & Requirements Setup

| EPIC | Data Analysis |  |  | Story ID: US-01 | Sprint 1 |  | HIGH | 5 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Business Analyst, I want to download and profile the Kaggle Medical Appointment No-Show dataset, so that I can understand the data structure, column meanings, and quality issues before beginning any analysis |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - System shall download and open the CSV (110,527 rows, 14 columns) - System shall produce a profiling report: row count, column names, data types, null counts, value ranges - System shall flag the counter-intuitive 'No-show' encoding (No = attended; Yes = no-show) for documentation |  |  | - ✓ Dataset downloaded and loaded successfully in Python/pandas - ✓ Data profiling notebook output matches expected row count (>110,000) - ✓ Encoding issue documented in Data Dictionary with correct interpretation - ✓ All 14 column names and types captured in profiling output |  |  | Use pandas-profiling or manual .describe() + .info(). Document findings in a markdown cell at the top of the notebook. |  |  |
| Linked BRD Requirements |  | BR-001, BR-002 |  |  |  |  |  |  |

| EPIC | Data Analysis |  |  | Story ID: US-02 | Sprint 1 |  | HIGH | 4 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Business Analyst, I want to create a comprehensive Data Dictionary for the HAOPAS dataset, so that all stakeholders and future team members can understand every data field without needing to inspect the raw data |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Data Dictionary shall cover all 14 source columns and 4 derived columns (18 total) - Each entry shall include: Column Name, Data Type, Business Definition, Valid Values/Range, Null Handling Rule, Business Owner - Shall be delivered as a formatted Excel file with one row per column |  |  | - ✓ Excel file contains 18 rows (14 source + 4 derived) - ✓ All columns have non-blank Business Definition entries - ✓ Valid Values/Range populated for categorical and date fields - ✓ Null Handling Rule defined for each column - ✓ Reviewed and signed off by IT Manager |  |  | Deliver as Excel (.xlsx). Use conditional formatting for derived columns (highlight in blue). Include a 'Source' column (Raw vs Derived). |  |  |
| Linked BRD Requirements |  | BR-002 |  |  |  |  |  |  |

| EPIC | Data Analysis |  |  | Story ID: US-03 | Sprint 1 |  | MEDIUM | 3 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Scheduling Manager, I want to have a Jira project board set up with all user stories, epics, and sprints configured, so that the project is tracked in a professional Agile tool and I can see progress at any time |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Jira Free project shall be created with project name 'HAOPAS' - 4 Epics shall be created: Data Analysis, Dashboard Development, Process Improvement, UAT & Sign-Off - All 12 User Stories shall be added as issues under their respective Epics - 4 Sprints shall be created (Sprint 1–4) with stories assigned to each sprint - Story points assigned to all stories |  |  | - ✓ Jira project visible at atlassian.net - ✓ 4 Epics created with correct names and colours - ✓ All 12 stories present with descriptions and acceptance criteria - ✓ Sprint board shows Backlog, In Progress, Done columns - ✓ Screenshot taken of Sprint 1 board for portfolio |  |  | Use Jira Free tier. Set project type = Scrum. Take screenshots of: Backlog view, Sprint 1 board, Roadmap view. Save all 3 in GitHub under /05_Jira_Setup/. |  |  |
| Linked BRD Requirements |  | Project Setup |  |  |  |  |  |  |

4.2  Sprint 2 — Data Cleaning & SQL Analysis

| EPIC | Data Analysis |  |  | Story ID: US-04 | Sprint 2 |  | HIGH | 5 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Business Analyst, I want to execute all data cleaning steps in a documented Python notebook, so that the analytical dataset is accurate, consistent, and ready for SQL analysis and dashboard development |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Notebook shall apply FR-02 cleaning rules: deduplication, date formatting, age validation, column renaming - Notebook shall create 4 derived columns per FR-03 specification - Cleaned dataset exported as appointments_cleaned.csv - Cleaning log produced summarising: rows removed, transformations applied, before/after row counts |  |  | - ✓ Raw dataset: 110,527 rows. Cleaned dataset: ≥ 110,000 rows (minimal removal expected) - ✓ Zero negative Age values in cleaned dataset - ✓ All 4 derived columns present: lead_time, age_group, no_show_flag, day_of_week - ✓ No null values in: patient_id, appointment_day, no_show_flag - ✓ Cleaning notebook runs end-to-end without errors - ✓ Cleaning log saved as cleaning_log.txt or markdown cell |  |  | Use pandas in Jupyter Notebook. Export final CSV to /data/processed/ folder. Comment every step clearly. Notebook should be re-runnable by anyone. |  |  |
| Linked BRD Requirements |  | BR-001, BR-003, BR-004, BR-005 |  |  |  |  |  |  |

| EPIC | SQL Analysis |  |  | Story ID: US-05 | Sprint 2 |  | HIGH | 4 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a OPD Head, I want to see the overall and segmented no-show rates from SQL analysis, so that I can identify which patient groups, days, and geographies contribute most to the no-show problem |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - SQL script shall include queries for: overall no-show rate, by age group, by day of week, by month, by neighbourhood (top 10), by chronic condition - Each query shall produce a named output result set (aliased columns) - All queries saved in a single .sql file with section comments - Results exported to Excel tabs for validation |  |  | - ✓ Overall no-show rate returns a single numeric value between 25–35% (expected range from dataset) - ✓ Age group query returns exactly 4 rows - ✓ Day of week query returns exactly 6 rows (Mon–Sat) - ✓ Top 10 neighbourhood query returns exactly 10 rows ordered DESC - ✓ Chronic condition query shows higher no-show rate for applicable conditions - ✓ All results match manual spot-check calculations |  |  | Use MySQL Workbench or SQLite (DB Browser). Load cleaned CSV. Run all queries. Export results. Save .sql file in /06_SQL_Analysis/ on GitHub. |  |  |
| Linked BRD Requirements |  | BR-008, BR-009, BR-010, BR-011, BR-012 |  |  |  |  |  |  |

| EPIC | SQL Analysis |  |  | Story ID: US-06 | Sprint 2 |  | HIGH | 3 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Hospital Director, I want to see the quantified impact of SMS reminders and doctor slot utilisation from SQL analysis, so that I can make data-driven decisions about reminder coverage investment and specialty-level resource allocation |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - SQL query shall calculate no-show rate for SMS_received=1 vs SMS_received=0 - Delta between the two groups shall be calculated and labelled - SQL query shall calculate slot utilisation % grouped by scholarship/specialty proxy - Lead time comparison query shall show AVG(lead_time) for attended vs no-show groups |  |  | - ✓ SMS impact query returns 2 rows with no_show_rate for each group - ✓ Delta % is present and positive (SMS reduces no-show — expected) - ✓ Slot utilisation query returns utilisation % per group - ✓ Lead time analysis shows lower avg lead time for no-show group (expected finding) - ✓ Results documented in a findings summary markdown cell in the notebook |  |  | These are the 'headline findings' that go on the Power BI dashboard KPI page. Format the results clearly — they will be presented to the Director. |  |  |
| Linked BRD Requirements |  | BR-010, BR-013 |  |  |  |  |  |  |

4.3  Sprint 3 — Patient Segmentation & Power BI Dashboard

| EPIC | Segmentation |  |  | Story ID: US-07 | Sprint 3 |  | HIGH | 5 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Scheduling Manager, I want to have each patient in the dataset assigned to a High / Medium / Low risk tier based on their profile, so that I can proactively identify which patients need extra reminders before their appointment and prioritise my team's outreach |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Python script shall apply FR-11 and FR-12 segmentation logic to assign risk_tier to every patient record - risk_tier column values: 'High Risk', 'Medium Risk', 'Low Risk' only — no nulls - Repeat_NoShow_Flag column shall be added (1 = 2+ historical no-shows, 0 = otherwise) - Segmentation output saved as appointments_segmented.csv - Summary table produced: count and no-show rate per segment |  |  | - ✓ risk_tier column present in output file with zero nulls - ✓ All 3 tier labels used (no empty tiers) - ✓ Repeat_NoShow_Flag = 1 count matches SQL query for patients with 2+ no-shows - ✓ Segment summary table shows High Risk segment has highest no-show rate - ✓ Segmentation logic documented in a markdown comment block in the notebook - ✓ OPD Head reviews and approves segment definitions |  |  | Implement as a function: def assign_risk_tier(row). Apply using df.apply(). Document the business logic clearly — this will be explained in interviews. |  |  |
| Linked BRD Requirements |  | BR-006, BR-007 |  |  |  |  |  |  |

| EPIC | Dashboard Development |  |  | Story ID: US-08 | Sprint 3 |  | HIGH | 5 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Hospital Director, I want to view an Executive KPI Dashboard in Power BI showing the most important OPD performance metrics at a glance, so that I can monitor hospital performance in real time and make strategic decisions without waiting for monthly Excel reports |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Power BI file (.pbix) shall contain Page 1: Executive Overview with 4 KPI cards (Total Appointments, No-Show Rate %, Slot Utilisation %, SMS Coverage %) - Page 1 shall include month-on-month trend line chart for appointment volume and no-show rate - Page 2 shall include: neighbourhood bar chart, day-of-week no-show chart, SMS impact comparison bar, lead time distribution - All pages shall include date range, specialty, and age group slicers - Data source: appointments_segmented.csv connected to Power BI |  |  | - ✓ 4 KPI card values match SQL query outputs (spot-check 3 values) - ✓ Trend line shows 12 months of data correctly - ✓ Slicers filter all visuals simultaneously - ✓ Neighbourhood chart shows Top 10 only - ✓ SMS comparison bar clearly shows lower no-show rate for SMS=Yes - ✓ Dashboard loads within 5 seconds on standard laptop - ✓ UAT test cases TC-001 to TC-008 all pass |  |  | Use Power BI Desktop (free). Data source = CSV import. No Power BI service/cloud required. Save .pbix in /09_PowerBI_Dashboard/. Take 4 screenshots (one per page). |  |  |
| Linked BRD Requirements |  | BR-014, BR-015, BR-016 |  |  |  |  |  |  |

| EPIC | Dashboard Development |  |  | Story ID: US-09 | Sprint 3 |  | HIGH | 4 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a OPD Head, I want to view a Patient Segmentation page and a Doctor Utilisation page in the Power BI dashboard, so that I can see which patient risk groups drive the most no-shows and which doctors or specialties have underutilised appointment slots |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Page 3 shall display: donut chart of segment distribution (High/Medium/Low), bar chart of no-show rate by segment - Page 4 shall display: slot utilisation % gauge chart (target line at 85%), hourly appointment heatmap by day - Both pages shall respond to global slicers from Page 1 |  |  | - ✓ Donut chart shows all 3 risk tier segments with correct % share - ✓ Bar chart shows High Risk segment with highest no-show rate - ✓ Gauge chart needle reflects current utilisation % from data - ✓ Heatmap displays all 6 days of week × appointment hours - ✓ Slicer cross-filtering works correctly on both pages - ✓ Screenshots match expected layout from design spec |  |  | Donut + bar on Page 3. Gauge + matrix heatmap on Page 4. Use conditional formatting on heatmap (green=low volume, red=high). Keep colour palette consistent with Pages 1 & 2. |  |  |
| Linked BRD Requirements |  | BR-018, BR-019 |  |  |  |  |  |  |

4.4  Sprint 4 — Gap Analysis, Tableau & UAT

| EPIC | Process Improvement |  |  | Story ID: US-10 | Sprint 4 |  | HIGH | 3 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a OPD Head, I want to receive a Gap Analysis and Root Cause Analysis (RCA) document for the no-show problem, so that I have a structured, evidence-based view of why no-shows happen and what specific changes will close each gap |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Gap Analysis shall compare As-Is vs To-Be for minimum 6 process areas in a structured table - Each gap shall include: Current State, Target State, Gap Description, Recommended Action, Owner, Priority - Fishbone (Ishikawa) diagram shall identify root causes under 4 dimensions: People, Process, Technology, Policy - RCA shall identify minimum 3 root causes per dimension (12 total) |  |  | - ✓ Gap Analysis table has ≥ 6 rows with all columns populated - ✓ Recommended actions are specific and actionable (not generic) - ✓ Fishbone diagram delivered as image or Visio/draw.io file - ✓ All 4 fishbone dimensions present with ≥ 3 causes each - ✓ OPD Head reviews and approves the RCA findings - ✓ Document saved in /08_Gap_RCA_Analysis/ on GitHub |  |  | Create fishbone in draw.io (free at app.diagrams.net). Export as PNG. Include in Word doc and GitHub. Gap table should match pain points from BRD Section 3. |  |  |
| Linked BRD Requirements |  | BR-021, BR-022 |  |  |  |  |  |  |

| EPIC | Dashboard Development |  |  | Story ID: US-11 | Sprint 4 |  | MEDIUM | 3 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Business Analyst, I want to publish two Tableau views on Tableau Public, so that I can demonstrate Tableau proficiency alongside Power BI in my portfolio and give the project dual-tool dashboard coverage |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - Tableau view 1: No-show rate choropleth / bar map by neighbourhood (Top 10 highlighted) - Tableau view 2: Patient risk segment bubble chart (bubble size = volume, colour = risk tier) - Both views published on Tableau Public (free) with public URL - Both views include title, axis labels, and a legend |  |  | - ✓ Tableau Public URL is accessible without login - ✓ View 1 shows top 10 neighbourhoods with no-show % visible on hover - ✓ View 2 shows 3 clearly differentiated risk tier bubbles - ✓ Both views have descriptive titles and are visually clean - ✓ Screenshot of each view saved in /10_Tableau_Dashboard/ on GitHub - ✓ Tableau Public link added to project README |  |  | Use Tableau Public Desktop (free). Connect to appointments_segmented.csv. Publish directly to Tableau Public. Copy the shareable URL for the README. |  |  |
| Linked BRD Requirements |  | BR-020 |  |  |  |  |  |  |

| EPIC | UAT & Sign-Off |  |  | Story ID: US-12 | Sprint 4 |  | HIGH | 2 SP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story As a Scheduling Manager, I want to complete User Acceptance Testing on the Power BI dashboard and sign off the HAOPAS project, so that I can confirm the dashboard meets all business requirements and is ready for operational use |  |  |  |  |  |  |  |  |
| Functional Requirements |  |  | Acceptance Criteria |  |  | Dev Notes / Constraints |  |  |
| - UAT Test Plan shall be created listing 12 test cases mapped to user stories and acceptance criteria - Each test case shall include: TC ID, User Story, Test Steps, Expected Result, Actual Result, Status (Pass/Fail) - All 12 test cases shall be executed against the Power BI dashboard - Defect log shall record any failed test cases with priority and resolution - Sign-off sheet shall be signed by Scheduling Manager, OPD Head, and Hospital Director |  |  | - ✓ UAT Test Plan document exists with 12 test cases - ✓ All 12 test cases have Pass status after final execution - ✓ Zero open Critical/High defects at sign-off - ✓ Sign-off sheet completed and signed (mock) by all 3 approvers - ✓ UAT Test Plan and Sign-off sheet saved in /11_UAT/ on GitHub - ✓ LinkedIn post drafted using UAT evidence as proof of full-lifecycle BA experience |  |  | UAT document delivered as Excel (test case tracker). Sign-off page as Word doc. Even mock sign-offs look professional — include stakeholder names, roles, and date. |  |  |
| Linked BRD Requirements |  | BR-014 to BR-020 |  |  |  |  |  |  |

5.  Requirements Traceability Matrix (RTM)

The RTM below ensures every Business Requirement from the BRD maps to at least one Functional Requirement and at least one User Story. This guarantees complete coverage and is essential for UAT planning.

| BR ID | Business Requirement (Summary) | FR(s) | User Story | Test Phase |
| --- | --- | --- | --- | --- |
| BR-001 | Cleaned de-identified appointment dataset | FR-01, FR-02 | US-01, US-04 | UAT / Data QA |
| BR-002 | Data Dictionary for all columns | FR-04 | US-02 | Peer Review |
| BR-003 | Lead_Time derived column | FR-03 | US-04 | Data QA |
| BR-004 | Age_Group derived column | FR-03 | US-04 | Data QA |
| BR-005 | No_Show_Flag derived column | FR-03 | US-04 | Data QA |
| BR-006 | Patient risk segmentation (3 tiers) | FR-11, FR-12 | US-07 | UAT TC-09 |
| BR-007 | Repeat_NoShow_Flag | FR-13 | US-07 | UAT TC-10 |
| BR-008 | Overall no-show rate | FR-05 | US-05 | UAT TC-01 |
| BR-009 | No-show by segment dimensions | FR-06 | US-05 | UAT TC-02 |
| BR-010 | SMS impact on no-show | FR-07 | US-06 | UAT TC-03 |
| BR-011 | Top 10 neighbourhoods by no-show | FR-09 | US-05 | UAT TC-04 |
| BR-012 | Lead time attended vs no-show | FR-10 | US-06 | UAT TC-05 |
| BR-013 | Slot utilisation % by specialty | FR-08 | US-06 | UAT TC-06 |
| BR-014 | Executive KPI cards on dashboard | FR-14 | US-08 | UAT TC-07 |
| BR-015 | Month-on-month trend line | FR-16 | US-08 | UAT TC-08 |
| BR-016 | Dashboard slicers (date/spec/age) | FR-15 | US-08 | UAT TC-09 |
| BR-017 | Neighbourhood map in dashboard | FR-16 | US-08 | UAT TC-04 |
| BR-018 | Patient segment page on dashboard | FR-17 | US-09 | UAT TC-10 |
| BR-019 | Doctor utilisation page | FR-18 | US-09 | UAT TC-11 |
| BR-020 | Tableau Public views | FR-19 | US-11 | Visual Review |
| BR-021 | Gap Analysis document | FR-20 | US-10 | OPD Head Review |
| BR-022 | RCA Fishbone diagram | FR-20 | US-10 | OPD Head Review |
| BR-023 | Reminder Escalation Protocol | FR-20 | US-10 | Process Review |
| BR-024 | Waitlist Auto-Fill (deferred) | Deferred | Deferred | Phase 2 |

6.  Definition of Done (DoD)

A User Story is considered DONE only when ALL of the following conditions are met. This applies to every story in all 4 sprints.

| # | Definition of Done Criterion | Evidence Required |
| --- | --- | --- |
| 1 | All Acceptance Criteria in the user story are met | Checklist signed off in Jira story comments |
| 2 | All Functional Requirements linked to the story have been implemented | FR ID checked in FRD tracking sheet |
| 3 | Output file/artifact is saved in the correct GitHub folder | GitHub commit with correct folder path |
| 4 | Screenshot or document evidence captured for portfolio | Image/file in corresponding GitHub subfolder |
| 5 | Relevant test cases have been executed with Pass status | UAT tracker updated |
| 6 | Story moved to 'Done' column in Jira Sprint Board | Jira board screenshot updated |
| 7 | README updated if new tool or technique used | README.md commit visible on GitHub |

7.  Document Sign-Off

By signing below, the undersigned stakeholders confirm that the Functional Requirements and User Story Backlog accurately reflect the agreed scope and that Sprint 1 planning is authorised to begin.

| Name & Role | Signature | Date | Version | Comments |
| --- | --- | --- | --- | --- |
| Dr. Rajesh Mehta — Hospital Director |  | __ /__ /2025 | v1.0 |  |
| Dr. Sunita Rao — OPD Head |  | __ /__ /2025 | v1.0 |  |
| Mr. Amit Kulkarni — IT Manager |  | __ /__ /2025 | v1.0 |  |
| Vaibhav Punde — Business Analyst |  | __ /__ /2025 | v1.0 |  |

7.1  Version History

| Version | Date | Author | Changes | Status |
| --- | --- | --- | --- | --- |
| v0.1 | June 2025 | Vaibhav Punde | FRD skeleton and FR list drafted | Draft |
| v0.2 | June 2025 | Vaibhav Punde | 12 User Stories added with ACs. RTM built. | Under Review |
| v1.0 | June 2025 | Vaibhav Punde | Final review. DoD added. Stakeholder sign-off obtained. | APPROVED |

HAOPAS Phase 4 — FRD & Agile User Story Backlog  |  Prepared by Vaibhav Punde  |  MBA Business Analytics  |  v1.0  |  June 2025  |  CONFIDENTIAL